SPOT ME

# Engineering Master Roadmap V2

Production-grade secure messaging, AI-native communication, and global platform expansion

Prepared from the current Spot Me product audit and engineering migration work

Product vision: Speak any language. Your contacts hear you in theirs - in your own voice - while privacy, identity verification, and end-to-end security remain core platform guarantees.

# 1. Executive Summary

Spot Me is a privacy-first communication platform with a substantial messaging core already implemented. The current product includes one-to-one and group messaging, voice notes, media sharing, view-once media, reactions, replies, edit/delete, disappearing messages, presence, read receipts, location sharing, translation, transliteration, nearby discovery, WebRTC calling, identity pinning, QR safety-number verification, and multiple transport/storage seams.

This V2 roadmap does not restart completed work. It preserves existing functionality and closes the remaining gap to a platform comparable in breadth and reliability to WhatsApp, Telegram, Facebook Messenger, and Signal, while giving Spot Me a distinct product identity through live multilingual voice communication and voice preservation.

## Guiding outcome

WhatsApp-level reliability for everyday messaging, media, calls, push notifications, sync, and device support.

Telegram-level groups, channels, broadcast, search, extensibility, and large-scale content distribution.

Messenger-level social communication, stories, reactions, media richness, and cross-device usability.

Signal-level security properties: verified identity, X3DH, prekeys, Double Ratchet, forward secrecy, break-in recovery, and secure multi-device operation.

Spot Me differentiation: live voice translation, translated subtitles, voice preservation, transliteration, nearby discovery, and optional privacy modes.

## Current engineering baseline

| Capability | Current State | Target State | Priority |
| --- | --- | --- | --- |
| Messaging core | Strong; most core user flows implemented | Highly reliable, scalable, cross-device | Continue hardening |
| Identity security | Pinning and verification substantially implemented | Enforced trust and revocation lifecycle | Priority 1 |
| Signal-style protocol | Designed; core v3 implementation incomplete | X3DH + Double Ratchet + multi-device | Priority 1 |
| Media | Client encryption, slicing, local/S3 seam, view-once | CDN, thumbnails, transcoding, resumable upload | Priority 4 |
| Calls | 1:1 WebRTC path present | Reliable voice/video, ICE recovery, group calls | Priority 5 |
| Translation | Text translation and transliteration live | Official provider abstraction and quality control | Priority 6 |
| Voice AI | STT/TTS integrated; voice cloning partially evidenced | Live translated calls with voice preservation | Priority 6 |
| Realtime | Socket.IO primary; Centrifugo/P2P seams exist | Horizontally scalable, replayable, observable | Priority 3 |
| Operations | CI and real integration testing improved | Full SRE/observability/DR maturity | Priority 2/9/11 |

# 2. Non-Negotiable Engineering Rules

The repository is the source of truth. Do not invent APIs, data models, or architecture.

Do not rewrite the whole product. Migrate incrementally.

Do not remove working features without explicit approval and documented replacement.

Do not merge code solely because CI is green; require scope review, regression evidence, rollback, and documentation.

Each priority must be split into small, independently testable and reversible PRs.

Feature flags must default to the safe state and have an operational rollback path.

Security-sensitive state must never be logged, exposed to analytics, stored in ordinary localStorage, or sent to the server.

Third-party integrations must be abstracted, measurable, replaceable, and protected by least-privilege credentials.

No priority is complete until tests, type checking/static analysis, lint, benchmarks, security review, performance review, documentation, and rollback evidence all pass.

# 3. Current Product State

The following is the working product baseline derived from the current engineering audit.

## 3.1 Implemented or substantially implemented

Guest authentication, refresh tokens, employee/admin login, profiles, usernames, contacts.

One-to-one messaging and group chat with roles, permissions, bans, and join flows.

Text, voice notes, photos, files, location messages, view-once media, replies, reactions, forward, edit and delete.

Typing indicators, read receipts, presence, last-seen controls, retry and reconnect behavior.

Disappearing messages and device data wipe.

Basic stories/status backend and minimal UI.

Nearby map discovery and Bluetooth discovery paths, though hardware validation is incomplete.

Web push and Android push; iOS push remains incomplete.

Per-message and whole-chat translation, transliteration, language guards.

ElevenLabs speech-to-text and text-to-speech integration through an authenticated proxy.

1:1 WebRTC signalling and Cloudflare TURN integration.

PostgreSQL/Prisma, S3-compatible storage, MinIO CI, local storage adapter, Cloudflare R2-compatible path.

Socket.IO transport plus Centrifugo and P2P transport seams.

Identity pinning, trust states, QR/safety-number verification, device wipe of trust data.

CI with unit, integration, build, lint, and Playwright E2E foundation.

## 3.2 Partial, hidden, experimental, or unproven

Voice and video calling are not yet validated across physical devices, NATs, poor networks, or reconnect scenarios.

Voice cloning exists as an integration/experimental capability but lacks a fully audited product flow in the current tree.

Stories UI is minimal.

Contacts and archive are thin.

Nearby and Bluetooth flows require privacy, battery, and hardware validation.

Centrifugo and P2P transports are feature-gated and not production defaults.

Identity enforcement is designed/dark but must be independently validated before activation.

Cloudflare R2 provider smoke evidence and production storage operation remain gated.

Native Hypercore/Expo client is a separate older product track and needs an explicit disposition.

## 3.3 Missing or materially incomplete

X3DH, signed prekeys, one-time prekeys, Double Ratchet, forward secrecy, break-in recovery, and complete multi-device cryptography.

Channels, communities, broadcast lists, polls, mentions, threads, bookmarks, scheduled messages, and robust global search.

iOS push notifications.

Group voice/video calls, ICE restart, call recovery, adaptive bitrate control, and call quality telemetry.

Streaming live voice translation and voice-preserving translated calls.

Official translation provider abstraction, quality scoring, and translation memory.

Media thumbnails, video transcoding, resumable uploads, malware scanning, deduplication, CDN configuration.

Redis/Dragonfly-backed realtime scale, durable queues, and replayable streams.

Production observability: metrics, traces, centralized logs, alerts, dashboards, and Sentry-equivalent error tracking.

Formal security and performance reviews across all security-sensitive work.

# 4. Competitive Gap Analysis

| Capability | Current State | Target State | Priority |
| --- | --- | --- | --- |
| Reliable 1:1 messaging | Strong | Reach parity across devices and failure modes | High |
| Large groups | Implemented foundation | Scale, moderation, search, admin tooling | High |
| Channels/broadcast | Missing | Telegram/WhatsApp-style distribution | High |
| Stories/status | Partial | Polished creation, viewers, privacy, media tools | Medium |
| Voice/video calls | Partial | Reliable 1:1 and group calling | High |
| Cross-device sync | Incomplete | Secure multi-device fan-out and history | Critical |
| Signal-grade protocol | Incomplete | X3DH, prekeys, Double Ratchet, recovery | Critical |
| Global search | Minimal | Messages, media, users, groups, channels | High |
| Push parity | Web/Android only | Reliable iOS/Web/Android | Critical |
| Communities | Missing | Structured spaces, topics, announcements | Medium |
| Bots/platform APIs | Missing | Webhooks, SDKs, bot runtime | Medium |
| Live voice translation | Missing | Core differentiator | Critical |
| Voice preservation | Partial capability | Consented real-time translated voice | Critical |

# 5. Updated Engineering Priorities

## Priority 1 - Complete Secure Messaging

Finish persisted identity enforcement and safe recovery UX.

Implement secure signing-key storage with executable rollback-after-publication behavior.

Implement signed prekeys and one-time prekeys.

Implement X3DH session establishment.

Implement secure ratchet persistence and the Double Ratchet.

Deliver forward secrecy and break-in recovery.

Implement key rotation and device removal.

Implement the minimum multi-device cryptographic model.

Maintain legacy conversation readability and mixed-version compatibility.

Complete security, performance, benchmark, device, E2E, migration, and rollback evidence.

## Priority 2 - Production Hardening and Launch Safety

Auth and OTP rate limits, abuse controls, lockouts, and suspicious-activity monitoring.

Separate access and refresh secrets and review token lifecycle.

iOS push implementation and full killed/background/foreground validation.

Official health checks, readiness/liveness, and deployment smoke tests.

Secure secrets management and credential rotation procedures.

Remove junk files, dead dependencies, dead environment variables, and stale branches.

Formal incident response, data retention, account deletion, and privacy documentation.

Blue/green or canary deployment, rollback automation, database migration rehearsal.

## Priority 3 - Realtime and Messaging Scale

Audit Socket.IO gateway, Centrifugo adapter, P2P path, presence, receipts, reconnect, and replay.

Select Redis or DragonflyDB through benchmarks and failure testing; do not integrate both by default.

Implement horizontal gateways, shared presence, rate limits, distributed locks, and ephemeral state.

Introduce durable streams/queues where required, with message replay and idempotency.

Implement backpressure, bounded queues, connection admission, stream recovery, and load shedding.

Load-test messaging, typing, presence, read receipts, groups, reconnect storms, and offline delivery.

## Priority 4 - Media Platform

Presigned upload/download as the primary path.

Resumable and multipart uploads with background retry.

Thumbnail generation, metadata extraction, audio waveforms, and video transcoding.

SHA-256 integrity manifests and safe deduplication.

Malware scanning hooks and quarantine workflow.

CDN and cache-control strategy.

Random per-attachment encryption keys delivered inside ratcheted envelopes.

View-once deletion of both media bytes and retained key material.

Storage lifecycle policies, cleanup, cost dashboards, and disaster recovery.

## Priority 5 - Voice and Video Platform

Harden 1:1 WebRTC audio/video across devices and browsers.

Implement ICE restart, network switching recovery, reconnect, and NAT traversal validation.

Add adaptive bitrate, simulcast where appropriate, jitter/packet-loss telemetry, and call quality scoring.

Use browser/platform echo cancellation and noise suppression, then evaluate advanced processing.

Implement group voice/video with a reviewed SFU architecture such as LiveKit only after audit.

Add call history, missed-call notifications, permissions, privacy controls, and abuse controls.

## Priority 6 - AI Communication Platform

Make AI communication a first-class product area rather than a miscellaneous feature.

Harden existing ElevenLabs STT/TTS proxy with quotas, timeouts, cost controls, retries, redaction, and provider abstraction.

Implement user-consented voice enrollment, voice profile management, deletion, replacement, and audit history.

Implement live translated calls: streaming STT, translation, TTS, subtitles, and graceful fallback.

Implement voice preservation so translated speech is rendered using the original speaker's consented voice profile.

Support interruption handling, turn-taking, partial transcripts, language detection, and context-aware translation.

Add optional original-audio playback and a visible AI-generated-audio indicator.

Add provider fallback, quality scoring, translation memory, latency monitoring, and cost monitoring.

Define private modes: cloud, self-hosted, and on-device where feasible.

## Priority 7 - Communities, Channels, and Social Features

Communities with roles, spaces, topics, announcements, and moderation.

Channels and broadcast lists.

Polls, mentions, threaded replies, pinned content, scheduled messages, bookmarks.

Rich stories/status, privacy controls, viewer management, and media editing.

Public/private profiles, QR invites, invite links, and discovery controls.

Global search across users, chats, groups, media, stories, and channels.

## Priority 8 - Discovery and Nearby Platform

Privacy-preserving nearby discovery using GPS, H3/PostGIS, and explicit visibility controls.

Bluetooth LE discovery with real-device validation and battery limits.

Map clustering, friend-only modes, temporary location sharing, and block/report integration.

Business and event discovery only after privacy threat modeling.

Location retention limits, coarse-location modes, and abuse prevention.

## Priority 9 - Observability, Performance, and SRE

OpenTelemetry instrumentation for backend, web, realtime, storage, AI, and calls.

Prometheus-compatible metrics, dashboards, logs, traces, alerts, and error tracking.

Performance budgets for CPU, memory, battery, startup, reconnect, media, and database queries.

Capacity planning, synthetic checks, uptime objectives, error budgets, and on-call procedures.

Chaos/failure testing for database, storage, TURN, translation, push, and realtime dependencies.

## Priority 10 - Mobile and Multi-Platform

Complete Android Capacitor production validation.

Implement and validate iOS support, push, background handling, camera, microphone, QR, and calls.

Offline mode, deep links, background sync, battery optimization, and app-store readiness.

Desktop strategy for Windows/macOS/Linux and tablet layouts.

Explicitly decide whether the Hypercore/Expo client is retired, merged, or maintained as a separate product.

## Priority 11 - Business, Enterprise, and Moderation

Organization accounts, managed devices, policies, and audit logs.

Admin dashboards, analytics, moderation queues, and appeals.

Export and compliance tooling with privacy safeguards.

Complete CSAM/NCMEC-related integrations only with legal review and approved provider access.

Business profiles, verified accounts, support workflows, and optional enterprise identity.

## Priority 12 - Developer Platform and Ecosystem

Public API and scoped OAuth/application credentials.

Webhooks, SDKs, bots, and extension model.

Plugin security model, permissions, quotas, review process, and marketplace governance.

No plugin may access plaintext, keys, or private media without explicit user authorization and isolation.

## Priority 13 - Final Production Validation

No new product features.

Run complete audits of all APIs, sockets, encryption, media, calls, AI, push, background work, mobile flows, and deployment paths.

Complete final architecture, scalability, benchmark, security, privacy, and production-readiness reports.

Resolve all critical and high-severity findings before declaring completion.

# 6. Live Voice Translation and Voice Preservation Specification

This capability is Spot Me's primary product differentiator. It must be engineered as a realtime communications pipeline with explicit latency, privacy, consent, cost, reliability, and fallback requirements.

## 6.1 Target user experience

A speaker talks naturally in one language. The listener hears the meaning in their selected language, rendered using the speaker's explicitly enrolled voice profile. Live captions remain available, and the original audio may optionally be mixed or replayed.

## 6.2 Realtime pipeline

Capture microphone audio through the WebRTC call path.

Create short streaming audio segments with voice activity detection and interruption support.

Run streaming speech-to-text with partial and final transcripts.

Detect or confirm the source language.

Translate partial/final text using a provider abstraction with conversation context.

Synthesize translated speech using the speaker's consented voice profile.

Buffer and schedule audio playback to preserve conversational order while minimizing delay.

Display live translated captions and fallback to captions/original audio if AI processing degrades.

## 6.3 Required architecture boundaries

Calls must continue to work when translation is disabled or unavailable.

The realtime call transport, translation provider, and voice provider must remain replaceable modules.

Voice profiles must not be silently created, shared, copied, or used for another account.

No third party receives more audio or metadata than required for the enabled feature.

Call participants must see when translated or synthesized audio is active.

The system must never claim full end-to-end privacy if cloud AI providers receive decrypted audio.

## 6.4 Consent and abuse safeguards

Explicit voice-enrollment consent with a clear sample recording flow.

Voice profile ownership bound to the authenticated user/device.

Delete, replace, disable, and re-enroll controls.

Clear AI-generated speech indicator during calls and playback.

No cloning of another person from uploaded or intercepted audio.

Provider and application audit events without storing raw voice content by default.

Rate limits, usage limits, abuse reporting, and account sanctions.

Legal and policy review for supported regions and languages.

## 6.5 Initial performance targets

| Metric | MVP Target | Production Target |
| --- | --- | --- |
| Partial caption latency | < 1.5 s | < 700 ms |
| Translated voice first-audio latency | < 3.0 s | < 1.5 s |
| Translation failure fallback | < 2 s | < 1 s |
| Call continuity during provider failure | Original audio continues | Original audio + captions continue |
| Voice profile deletion propagation | < 24 h | < 1 h |
| Supported languages | 5-8 validated pairs | Prioritized global language set |

Targets are initial engineering objectives and must be validated against provider capabilities, network conditions, device performance, and user testing.

# 7. Third-Party Integration Strategy

| Capability | Current State | Target State | Priority |
| --- | --- | --- | --- |
| PostgreSQL / Prisma | Active | Primary durable database | Keep and harden |
| Cloudflare R2 / S3 APIs | Partially validated | Media storage | Complete protected provider smoke and production rollout |
| MinIO | Active in CI | Deterministic S3 integration testing | Keep as CI dependency |
| Cloudflare TURN | Active/partial | WebRTC relay | Benchmark, monitor, and add fallback |
| Google Maps | Active | Nearby map | Review privacy and cost |
| ElevenLabs | STT/TTS active; cloning needs product verification | Voice AI | Abstract, quota, consent, cost, fallback |
| Google GTX endpoint | Active but unofficial | Translation | Replace with supported provider |
| MyMemory | Fallback | Translation | Retain only with measured quality/terms |
| Firebase Admin | Active | Android push | Keep |
| Web Push/VAPID | Active | Web push | Keep |
| APNs library | Installed but unwired | iOS push | Implement or remove |
| Centrifugo | Feature-gated | Realtime alternative | Benchmark before production decision |
| Redis / DragonflyDB | Not integrated | Realtime/cache/queues candidate | Select during Priority 3 audit |
| Sentry/OpenTelemetry stack | Absent | Observability | Add under Priority 9 |

## Integration rules

Every provider must have an adapter or service boundary.

Credentials must live only in approved secret stores and must be least privilege.

Provider timeouts, retries, quotas, cost, regional availability, and data retention must be documented.

Production must degrade gracefully when non-core providers fail.

No provider may become an undocumented protocol dependency.

# 8. Completion Checklist for Every Priority

☐ Code compiles and production artifacts are verified, not only command exit codes.

☐ Backend type checking and web static analysis/type checking pass.

☐ Lint passes.

☐ Unit tests pass.

☐ Integration tests pass against provisioned dependencies.

☐ End-to-end tests pass through real product paths.

☐ Existing functionality remains operational.

☐ No known regression is accepted without explicit documented approval.

☐ Documentation and architecture decisions are updated.

☐ Benchmarks include environment, raw results, median, tail latency, and comparison.

☐ Security review is completed with findings and dispositions.

☐ Performance review is completed.

☐ Migration and rollback are tested and documented.

☐ Feature flags and operational controls are documented.

☐ Production monitoring and alerting exist before enabling high-risk behavior.

# 9. Delivery Milestones

| Milestone | Exit Outcome |
| --- | --- |
| Private Alpha | Current proven messaging, translation, voice notes, limited calls; invite-only; known limitations disclosed. |
| Closed Beta | Priority 1 secure messaging substantially complete; iOS/Android validation; reliable push; core observability. |
| Public Beta | Realtime/media/calls hardened; official translation provider; live captions; limited live voice translation. |
| Production Launch | Signal-style security, multi-device, operational maturity, full mobile parity, abuse controls, DR. |
| AI Communication Launch | Voice-preserving translated calls with consent, quotas, quality metrics, provider fallback, and privacy modes. |
| Platform Expansion | Communities, channels, enterprise, bots, public APIs, desktop and broader ecosystem. |

# 10. Immediate Instructions for Claude

This roadmap is an updated engineering control document. Claude must reconcile it with the existing migration plan and current repository state before changing priorities.

Commit this roadmap as docs/MASTER-ENGINEERING-ROADMAP-V2.md (or equivalent) without deleting the historical migration plan.

Create a mapping from every existing migration-plan requirement to this V2 roadmap so no requirement is silently lost.

Mark each item as implemented, partial, blocked, missing, deprecated, or out of scope.

Correct the product audit where repository evidence conflicts with user-confirmed behavior, especially ElevenLabs voice cloning.

Do not start new priorities while the current Priority 1 gate remains open.

Create a detailed implementation sequence for the remaining Priority 1 work.

Create a separate AI Communication ADR covering live translation, voice preservation, privacy, consent, latency, provider abstraction, and failure behavior.

Return the mapping, Priority 1 sequence, and AI Communication ADR outline for approval before implementation.

# Appendix A - Current Feature Inventory Snapshot

| Feature Area | Current State |
| --- | --- |
| Authentication and profiles | Implemented; OTP delivery incomplete |
| 1:1 and group messaging | Implemented |
| Voice notes | Implemented |
| Media/files/view-once | Implemented with further media-platform work pending |
| Replies/reactions/edit/delete/forward | Implemented |
| Typing/read receipts/presence | Implemented |
| Disappearing messages | Implemented |
| Location messages | Implemented |
| Stories/status | Partial |
| Nearby map/Bluetooth discovery | Partial; device and privacy validation pending |
| Voice/video calls | Partial |
| Text translation/transliteration | Implemented; provider risk |
| STT/TTS | Integrated through ElevenLabs; production limits pending |
| Voice cloning | User-confirmed working for voice notes; repository product-flow evidence requires reconciliation |
| Live voice translation | Missing |
| Voice-preserving translated calls | Missing; primary roadmap differentiator |
| Web/Android push | Implemented |
| iOS push | Missing |
| Identity pinning/QR verification | Substantially implemented |
| X3DH/Double Ratchet/multi-device | Missing implementation |
| Channels/communities/broadcast | Missing |
| Observability/SRE stack | Missing |

# Appendix B - Document Governance

The original migration plan remains historical and must not be silently overwritten.

This V2 roadmap becomes the current product/engineering direction after the repository mapping is reviewed and approved.

Where the original plan is stricter, the stricter completion gate remains unless explicitly amended.

Status percentages are estimates; code, tests, and deployment evidence control completion.